# MedFind Technology Stack

A modern build that four students can finish and explain

This recommendation prioritizes a credible Android-first prototype, short feedback loops, secure data handling, and a path to real integrations without pretending the integrations already exist.

| Project MedFind | Academic context BMSCE CSE Semester 5 Mini Project |
| --- | --- |
| Document status Planning baseline for faculty review and implementation | Prepared 22 October 2026 |

# 1. Architecture decision

Recommendation. Build MedFind as an Android-first Expo React Native application with a TypeScript backend on Supabase. This gives the team one language across client and server logic, PostgreSQL for trustworthy records, managed authentication and row-level security, and fewer moving parts during a tight academic schedule.

A separate custom server is deliberately deferred. Fastify or NestJS can be added later if complex integrations demand it. For the mini-project, adding it immediately would create more infrastructure than learning value.

# 2. Recommended stack

| Layer | Choice | Why it fits the project | Watch-out |
| --- | --- | --- | --- |
| Mobile app | Expo React Native, TypeScript, Expo Router | One codebase, fast device testing, mature mobile APIs, and clear screen routing. | Keep the first release Android-first; test on a real Android device early. |
| UI system | React Native StyleSheet plus design tokens | Lightweight, native-friendly, and easy to map to the two approved themes. | Avoid a heavy component library that fights the visual brief. |
| Data and auth | Supabase PostgreSQL, Auth, Row Level Security | Relational data suits medicines, pharmacies, updates, and audit records; managed auth reduces setup. | RLS policies need review before any shared pilot data is entered. |
| Server logic | Supabase Edge Functions in TypeScript | Useful for privileged operations, notifications, imports, and future provider API adapters. | Keep functions small and log every pharmacy stock mutation. |
| Maps and place data | React Native Maps; pilot directory seeded by the team | A usable nearby-care list without relying on an unverified live provider feed. | Add Google Places or another licensed source only after keys, costs, and terms are approved. |
| Media | Supabase Storage | Stores prescription images only if the MVP explicitly needs them. | Do not collect images in the first demo unless a deletion and access policy exists. |
| Testing | Jest, React Native Testing Library, manual scenario scripts | Covers logic and UI behaviour while remaining feasible for four students. | Automate critical confidence-state logic before cosmetic tests. |
| Quality and delivery | ESLint, Prettier, GitHub, GitHub Actions | Consistent code and repeatable checks on every branch. | Protect main; one reviewer should approve each merge. |

# 3. System shape

| Actor | Interface | Data path | Authority boundary |
| --- | --- | --- | --- |
| Public user | Mobile app | Searches read-only published availability and provider directory records. | Cannot edit pharmacy stock or provider data. |
| Pharmacy staff | Simple secured update view | Creates stock snapshots for their own pharmacy. | Can update only assigned pharmacy records; every update is audited. |
| Project admin | Admin review view | Verifies pharmacies, imports data, manages service listings. | Approves publication and resolves data-quality issues. |
| Supabase services | Database, Auth, Storage, Edge Functions | Enforces RLS and hosts controlled server operations. | Service-role secret stays only in server-side environment variables. |

# 4. Data model and freshness logic

| Entity | Essential fields | Purpose |
| --- | --- | --- |
| Medicine | id, generic_name, brand_name, strength, dosage_form, searchable_aliases | Represents an exact searchable medicine description; not a prescribing engine. |
| Pharmacy | id, name, address, latitude, longitude, phone, verified_at, participation_status | Holds only participating pharmacy directory data. |
| Stock snapshot | id, pharmacy_id, medicine_id, state, updated_at, updated_by, note | Immutable availability update history; current state is derived from latest snapshot. |
| Provider listing | id, type, name, address, latitude, longitude, phone, services, source, reviewed_at | Hospitals, clinics, and ambulance contact listings with review provenance. |
| User profile | id, role, consent flags, created_at | Supports authentication and role control; stores minimal personal data. |
| Audit event | id, actor_id, action, entity, entity_id, occurred_at, metadata | Enables review of data changes and moderation decisions. |

Policy. Freshness policy for the prototype: Recent means an update at or under 30 minutes; Aging means over 30 minutes and at or under 2 hours; Stale means over 2 hours; Unknown means no valid current snapshot. These thresholds are product rules for evaluation, not proof of real-time inventory. The visible result carries the exact timestamp in every case.

# 5. Security and privacy minimum

Use email or OTP sign-in for staff and administrators; keep public browse access read-only and rate-limited.

Use Row Level Security so a pharmacy member can write only stock snapshots for the pharmacy they are assigned to.

Do not store medical history, diagnosis, or prescription images for the MVP. If prescription upload is later approved, add explicit consent, short retention, encrypted storage, and role-limited access.

Keep API keys and service-role credentials in environment variables. Never place privileged keys in the mobile app repository or a demo video.

Log admin and pharmacy mutations. Show users the data source and last review date for provider listings.

# 6. Build plan and ownership

| Role | Primary ownership | Secondary ownership |
| --- | --- | --- |
| Member A | Mobile navigation, home, theme tokens, accessibility pass | UI test cases and demo flow |
| Member B | Search, filters, medicine and pharmacy result screens | Seed-data preparation |
| Member C | Supabase schema, RLS, Edge Functions, audit events | API integration notes |
| Member D | Pharmacy update view, provider directory, testing evidence | Report diagrams and evaluation data |

# 7. Scope guardrails and trade offs

| Choice | Trade off | Decision |
| --- | --- | --- |
| Participating pharmacies only | Coverage is smaller than a city-wide claim. | Accept it. Accurate scoped data is stronger than a huge fictional directory. |
| Manual stock updates first | Needs pharmacy cooperation and may go stale. | Accept it. Make freshness visible; integrate POS inventory only after a real agreement. |
| No live hospital capacity | Less dramatic demo capability. | Accept it. Capacity data needs a reliable integration and governance. |
| Android-first | iOS polish arrives later. | Accept it. It supports faster on-device testing for the team and a likely local audience. |
| Managed backend | Supabase adds platform dependency. | Accept it for the mini-project; keep schema and migrations versioned for portability. |

# 8. Definition of technical readiness

A new user can search seeded medicine records and receives correctly ordered, timestamped participating pharmacy results.

A staff user can update an assigned pharmacy’s stock state, and the change appears with an audit record.

A user can open nearby provider listings and tap a phone action; the app makes no capacity or dispatch promise.

No privileged secret is present in the mobile build; RLS tests show cross-pharmacy edits are denied.

The app supports both approved themes while retaining readable text, labelled states, and large touch targets.